ESPRIT École d'Ingénieurs					Engineering Internship

ESPRIT École d'Ingénieurs

INTERNSHIP JOURNAL

Engineering Internship  |  Min. 8 weeks

GENERAL INFORMATION

| Student name | Mariem Brik |
| --- | --- |
| Level / Year | 4th year → 5th year |
| Student ID |  |
| Host Organization | Name : Esprit Tech — the research entity of ESPRIT |
|  | Adress : |
| Company Supervisor | Name : |
|  | Mail : |
|  | Tel : |
| Internship Period | From : July 2026 To : mid-September 2026 |
| Duration | 8 weeks minimum |

INTERNSHIP JOURNAL  (to be completed by the intern)

Project: POCUS-Emergency — Intelligent Multimodal Assistant for Clinical Ultrasound and Decision Support in Emergencies.

| Date | Tasks Completed |
| --- | --- |
| 01 – 03 July | Subject framing and scope. Decided to build one organ system deep (lung) and architect the others rather than build four shallow prototypes. Fixed the agent architecture: Triage and Ultrasound run in parallel, both feeding a Clinical Reasoning agent. |
| 04 – 06 July | Architecture decisions recorded with their reasons: the escalation decision belongs to the Clinical Reasoning agent rather than to a separate orchestrator; the Triage agent assesses patient urgency, not data routing. |
| 07 – 10 July | Dataset search and audit against explicit criteria: recoverable case identity, a licence permitting derived work, and an acquisition setting resembling emergency point-of-care use. Registry of candidate datasets written; triage and cardiac gaps closed. |
| 11 – 13 July | Data Preparation (CRISP-DM phase 3). Per-organ manifests generated in src/data_prep. Established the rule applied everywhere afterwards: split by patient or case, never by frame, because frames of one clip are near-duplicates. |
| 14 – 17 July | Manifest-driven loading rather than folder-driven. Curator flags filtered before anything reaches training; frame sampling per clip fixed. Exact case counts recorded per dataset. |
| 18 – 20 July | Prepared and presented the first supervisor review: dataset organisation, the model chosen per organ and why, and the lung hyperparameters with the reasoning behind each. |
| 21 – 24 July | Lung model comparison set up: three backbones (ultrasound-pretrained ResNet-18, ImageNet ResNet-18 as an honest baseline, and an ultrasound foundation model) under an identical fine-tuning recipe so the comparison is fair rather than confounded. |
| 25 – 28 July | Lung training runs. Overfitting diagnosed from the loss curves and addressed with dropout, weight decay and checkpoint selection on validation AUROC instead of validation loss. |
| 29 – 31 July | Per-class decision thresholds tuned instead of a blanket 0.5 cutoff, and a class-weighted loss added because the rarer findings were otherwise underfitted. |
| 01 – 04 August | Cardiac module: U-Net with an EfficientNet-B0 encoder trained on CAMUS, benchmarked against the published nnU-Net Dice scores for left ventricle, myocardium and left atrium. |
| 05 – 08 August | Cardiac external validation. A large generalisation gap measured on an independent collection; a hypothesis about labelling conventions tested and disproved. Ejection fraction corrected for a geometric bias, halving its error. |
| 09 – 12 August | Gallbladder classifier trained. Per-case inspection of the taxonomy found one class whose contents did not match its label; it was excluded, and reporting was reduced to five mutually exclusive groups. |
| 13 – 15 August | Triage model on pooled emergency-department data. Disposition fields removed after they were found to leak the outcome into the input; probabilities calibrated and a safety threshold set on the high-urgency class. |
| 16 – 17 August | Repository set up and the three agents integrated behind one contract. Clinical knowledge corpus sourced and cited unit by unit. Retrieval compared with and without, and the result recorded even though it traded one class of error for another. |
| 18 – 19 August | Evidence made citable by identifier rather than by prose, which removed a whole class of fabrication. Deterministic output controls tested and the reasoning agent frozen. Report chapters on perception, reasoning, integration and discussion drafted. |
| 20 August | Severity grading, alerts, examination recommendations and standardised reporting built. Whole system frozen as version 1 after a full regression run. |
| 24 – 25 August | Clinician-facing interface built on the delivered design and driven entirely by the pipeline. Cardiac and gallbladder inference extracted so all three organs read real images. French interface produced from the same computed fields as the English. |
| 27 – 29 August | Interface defects found by use and fixed: test fixtures listed as if they were patients, a study discarded when analysis started too early, an assistant answering the wrong question. MLOps lifecycle built: dataset versioning by content hash, a model registry, and a promotion gate that checks dangerous-miss recall rather than accuracy alone. |
| 31 August – 02 September | Training experiments with early stopping and a reduced training fraction, showing what more data actually bought. Report: the MLOps chapter, the host organisation, and how the datasets were chosen. |
| 07 September | Containerisation, dependency and code security scanning, and health and metrics endpoints for monitoring. Triage model retrained on exactly the fields the interface collects, so the reported accuracy is one a deployed prediction can reach. |
| 08 September | Continuous integration running every check on each push. Human–AI disagreement recorded as a safety signal. Report restructured so the chapters carry the CRISP-DM phase names, compiled locally, and verified end to end. |
| 09 September | Doctor accounts with hashed passwords and server-side sessions. Patients and examinations stored per doctor, with authorisation enforced on every query. A patient list screen with stored history, images and measurements surviving a restart. |